Hello Allan,

After our last meeting's discussion on Friday, October 15th at 12pm, and further analysis amongst the team, we can confidently commit to the following user stories for our first sprint:

* As a teacher, I want all my courses from Clara for the current semester
* As a teacher, I want to add/edit activities (labs, exercises) to my courses
* As a teacher, I want to be able to add a method signature via form to assign to activities
* As a teacher, I want to be able to add test cases for the method signatures
* As a teacher, I want to be able to edit the test cases for an activity

At the sprint review on Friday, November 26th at 12pm, we will be able to fully demo the listed features above to you. We have estimated the work to take approximately 88 hours out of the 168 budgeted hours for this sprint. Furthermore, with time permitting, we have an additional user story chosen for this sprint as tentative:

* As a student, I want to see the result from the test cases against my code

Please feel free to contact us if you have any questions or concerns.

Thank you,

Serge Arseneault

Heritage College Code Testing Platform Development Team